## Slide 1: Project Charter
Define
Measure
Analyze
Improve
Control
Project Charter |  |  |  |  |  |  |  | 
Project Title: | GCP Easy Dashboard |  | Process: | GCP Easy Dashboard |  |  | Process Owner(s): | Elayaperumal, Elavazhagan
Problem Statement: Managing and monitoring GCP resources can be a tedious and dedicated resources should be there to manage and monitor all the gcp resources. |  |  |  |  |  | Business Case The implementation of a central gcp dashboard where it can provide insights of all gcp resources and manager the resources via dashboard which will save time, un used resource cost and dedicated resources for managing the gcp environment. |  | 
Start Date | DD/MM/YYYY | 01/04/2023 |  | Team Members/Role <Who will be part of the team and what role will they play?> Stakeholders | Team Members/Role Architect : Elayaperumal, Elavazhagan Developers : Venkata Suresh Bukka Testers : Aishwarya, Raja Scrum Master : S Gerard Innocent, A Irudaya Veni Mary, Lagniton, Joseph Stakeholders Cloudops/CSO’s |  |  | 
End Date | DD/MM/YYYY | 30/09/2023 |  |  |  |  |  | 
Project Sponsor | <Who supports this project from a management perspective?> | Farooq Babu Anwar Sadiq |  |  |  |  |  | 
Executive Sponsor | <Who has the authority to make executive decisions regarding this project?> | NA |  |  |  |  |  | 
Project Manager (Belt) |  | Venkata Suresh, Bukka |  |  |  |  |  | 
Business Lead |  | Veda Vyas Tatamuri |  |  |  |  |  | 
Finance Rep |  | NA |  |  |  |  |  | 
Scope | IS: / IS NOT | To manage and provide insights of the gcp resources. |  |  |  |  |  | 
Project Goals: Quantitative (required) & Qualitative (optional) |  | To reduce manual effort and time to read all health checks reports for cloud ops and customer accounts by displaying them in a central dashboard. |  |  |  |  |  | 
Key Risks/Dependencies |  | An admin should be there to maintain gcp service accounts of the users in hashicorp vault. |  |  |  |  |  | 
Aligned with which Strategic Goal |  | Grow Your Customers, Grow DXC |  |  |  |  |  | 
Notes: The Project Charter can be refined further down the road with inputs from the SIPOC and Measures.
Definitions:
Process Owner(s): person(s) who manages the process.
Project Sponsor = Project Champion: the person responsible for providing resources and remove barriers to progress for the project.
Executive Sponsor: typically the Director or VP of the Project Sponsor.
Project Manager (Belt): for a certification project, the belt candidate is also the project manager.
Project Lead: LSS Lead for the organization; often is the LSS Program Manager for the organization
Financial Rep: person who validates the assumptions and equations used for the project cost/benefit estimates
Problem Statement / Description of ‘the pain’ – 4W1H (What-When-Where-Who-How much)
A statement or statements that describes the nature of the issue, problem or opportunity
Describe specifically what occurs, when or under what circumstances it occurs, and/or who is involved.
Be specific: give volumes, %, make reference to SLAs if harmed by the problem decribed.
Describe the pain and problems with the process from
the Customers’ perspective
DXC’s perspective
employees perspective
Do not make any mention of solutions to the problem
Use bullet points instead of large paragraphs
The Problem statement should include No Blame, No Solution, No Cause.
Goal
Make the goal(s) SMART: Specific – Measurable – Attainable – Relevant – Time-bound
Mention numbers and %
Watch out for some common pitfalls !!
The Charter fails to include any estimate of the economic value or strategic linkage of the project. There must be a compelling business reason to initiate the project, and it should be clear to anyone reading the charter why you are working on this problem rather than all the other things you might work on instead. It may be difficult to develop an estimate of the potential economic impact of the project, but a rough cut is acceptable to get started - just note the nature of the estimate. A charter is a living document, so as more information becomes available (particularly in the Measure Phase), the estimate can be revised accordingly for greater accuracy.
The scope must be appropriate: broad enough to matter, and including a wide enough section of the process to encompass the root cause (it will be a guess at this point), but tightly focused enough that the project can get done. It is better to commission several smaller projects under a common problem "theme" than to attempt a single project with such a wide scope that it breaks under the complexity of fixing too much at once. The SIPOC map is a good tool to help nail down the scope, and is often used in advance of more detailed process mapping activities that are undertaken after the project gets under way.
The improvement goal should be quantified and substantial. A goal such as "Reduce processing errors" is not very clear, and perhaps not very meaningful. A better goal description is "Reduce processing errors by 80%". An even better description is "Reduce processing errors by 80%, from 100,000 ‘defects per million opportunities’ to less than 20,000 ‘defects per million opportunities’.
-> ‘defects per million opportunities’ referring to the actual (primary) process measure